Name: Will Hutcheon, Chris Jacobs

CSC300X Spring 2024 Project Status Report  
Project Name:  
Report Date: 2/2/2024

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Responsible | Planned Time | Spent Time | Status |
| Search bar   * Made search bar * Made button for search bar | Will Hutcheon | 5 mins | 5 mins | Done |
| Designed CSS for search bar   * Updated styling | Will Hutcheon | 5 mins | 5 mins | Done |
| Designed header   * Added gif to header | Will Hutcheon | 30 mins | 30 mins | Done |
| Designed CSS for header   * Updated styling | Will Hutcheon | 30 mins | 30 mins | Done |
| Designed navigation controls   * Added categories * Added sub-category drop downs for categories | Will Hutcheon | 30 mins | 30 mins | Done |
| Designed CSS for navigation controls   * Updated styling | Will Hutcheon | 30 mins | 30 mins | Done |
| Designed Splash Screen   * Added Yes and No Buttons * Added JS logic to buttons * Styled Buttons | Chris Jacobs | 20 mins | 20 mins | Completed |
| Footer   * Added text * Changed Styling | Chris Jacobs | 10 mins | 20 mins | Completed |
| Navigation Bar   * Added text * Changed Styling | Chris Jacobs | 45 mins | 90 mins | Completed |
| Landing Page   * Added header and body paragraph * Added video background * Changed body paragraph styling | Chris Jacobs | 60 mins | 100 mins | Completed |
| Responsive Dimensions   * Add CSS rules such that the nav bar | Chris Jacobs | 20 mins |  | Ongoing |